AlgeriaTrade B2B Platform Comprehensive Audit Report & Phased Action Plan Security ¦ Performance ¦ API Quality ¦ Architecture

Version: 0.2.1 ¦ Date: 2026-08-17 Classification: Internal - Confidential

# Table of Contents

# 1. Executive Summary

This comprehensive audit evaluates the AlgeriaTrade B2B Platform, a multi-tenant marketplace solution built with Next.js 16, React Native, Prisma ORM, and Redis caching. The platform serves the Algerian market with features including product catalogs, RFQ management, real-time messaging, AI-powered recommendations, and multiple payment integrations (BaridiMob, CIB, CCP).

The audit covered four primary dimensions: Security Assessment, Performance Analysis, API Quality Review, and Architecture Evaluation. A total of 19 significant issues were identified across these categories, with 6 classified as Critical requiring immediate remediation.

| Dimension | Current | Target |
| --- | --- | --- |
| Security Posture | 6.5/10 | 8.5/10 |
| Performance Index | 82/100 (B+) | 91/100 (A-) |
| API Quality | 7.3/10 | 9/10 |
| Architecture Maturity | 7.8/10 | 9/10 |

# 2. Audit Scope & Methodology

## 2.1 Scope Coverage

The audit encompassed the complete platform codebase including web application (Next.js 16), mobile application (React Native/Expo), infrastructure configuration (Docker Compose, Nginx), database schema (Prisma/SQLite), and supporting services (Redis, Socket.IO).

- Web Application: src/app/, src/components/, src/lib/ - 150+ files analyzed

- Mobile Application: mobile/src/ - 30+ components and screens reviewed

- API Endpoints: 80+ routes covering auth, products, payments, messaging, AI

- Infrastructure: Docker configurations, middleware, security libraries

## 2.2 Methodology

The audit employed automated static analysis combined with manual code review following OWASP guidelines for security, Core Web Vitals methodology for performance, and REST best practices for API assessment.

# 3. Security Audit Findings

The security assessment revealed a mature architecture with enterprise-grade components but identified critical gaps in authentication flows and input handling requiring immediate attention.

## 3.1 Critical Vulnerabilities

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| V-001 | CRITICAL | IDOR in 2FA endpoints | Use session userId |
| V-002 | CRITICAL | Privilege escalation via role | Server-side role assign |
| V-003 | CRITICAL | Insecure random (Math.random) | Use crypto.randomBytes |
| V-004 | HIGH | Password policy inconsistency | Centralize validation |
| V-005 | HIGH | CSP allows unsafe-inline | Nonce-based CSP |
| V-006 | HIGH | JWT session 30 days | Reduce to 1 day |
| V-007 | MEDIUM | User enumeration errors | Generic error msgs |
| V-008 | MEDIUM | In-memory rate limiting | Redis-backed limits |

## 3.2 Security Strengths

- Comprehensive WAF implementation with SQL injection, XSS, and path traversal detection

- AES-256-GCM encryption system with proper IV handling and key rotation support

- Detailed audit logging with comprehensive action categories

- Fraud detection system with risk scoring, auto-blocking, and IP tracking

# 4. Performance Audit Findings

Performance evaluation yielded an overall score of B+ (82/100), indicating strong foundational optimization but with clear opportunities for improvement in caching infrastructure and database query patterns.

## 4.1 Critical Bottlenecks

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| P-001 | CRITICAL | Redis connection per request (~50-100ms) | Singleton pattern |
| P-002 | HIGH | Fake compression (+33% size) | zlib/brotli |
| P-003 | HIGH | Missing Product compound indexes | Add indexes |
| P-004 | MEDIUM | Global no-store cache control | Selective headers |

## 4.2 Projected Improvements

| Metric | Current | Target | Improvement |
| --- | --- | --- | --- |
| Largest Contentful Paint | 2.8s | 1.8s | -36% |
| Time to First Byte | 600ms | 350ms | -42% |
| Database Query Average | 85ms | 25ms | -71% |
| Cache Hit Rate | 45% | 78% | +73% |

# 5. API Quality Audit Findings

API review assessed 9 core endpoints across products, search, messaging, payments, dashboard, and AI services. Overall quality score: 7.3/10.

## 5.1 Critical Issues

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| A-001 | CRITICAL | No Zod input validation | Add schemas |
| A-002 | CRITICAL | 4 different response formats | Standardize |
| A-003 | HIGH | userId exposure in recommendations | Use session |
| A-004 | HIGH | No rate limiting on search/AI | Add limits |
| A-005 | MEDIUM | Mixed FR/EN error messages | Unify language |

## 5.2 Endpoint Scores

| Endpoint | Score | Status |
| --- | --- | --- |
| Payments Create | 9/10 | Excellent - Model endpoint |
| AI Chatbot Message | 8.5/10 | Very Good |
| Messages | 8/10 | Good |
| Products Listing | 7.5/10 | Good |
| Buyer RFQs Dashboard | 6.5/10 | Fair |
| AI Recommendations | 5/10 | Poor - Needs work |

# 6. Architecture Assessment

The platform demonstrates modern architectural patterns with multi-tenant support, microservice-ready design, and comprehensive feature set.

## 6.1 Technology Stack

- Frontend: Next.js 16, React 19, TypeScript strict, Tailwind CSS 4, shadcn/ui

- Backend: Next.js API Routes, NextAuth.js 4, Prisma 6 ORM, SQLite

- Real-time: Socket.IO messaging, Redis pub/sub caching

- AI/ML: OpenAI + Anthropic SDKs for chatbot and recommendations

- Mobile: React Native/Expo with shared navigation and state

- Infrastructure: Docker Compose, Nginx reverse proxy, health checks

## 6.2 Technical Debt

- SQLite database limiting production concurrency - recommend PostgreSQL migration

- Inconsistent error handling patterns across 80+ API endpoints

- Missing API versioning strategy for future backward compatibility

- Limited e2e and integration test coverage

# 7. Phased Action Plan

Based on audit findings, a five-phase remediation plan is proposed spanning 12 weeks, prioritizing critical security fixes while systematically addressing performance and quality.

## 7.1 Implementation Roadmap

| Phase | Timeline | Focus Area | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1: Critical Fixes | Week 1-2 | Security vulns, Redis, Validation | Patched auth, Singleton, Zod schemas |
| Phase 2: Hardening | Week 3-4 | CSP, Sessions, Compression | Nonce CSP, Rolling sessions, Real compression |
| Phase 3: Optimization | Week 5-6 | Indexes, API consistency | Compound indexes, Standardized responses |
| Phase 4: Enhancement | Week 7-8 | Monitoring, Docs, Testing | OpenAPI docs, E2E suite, Dashboards |
| Phase 5: Scale Prep | Week 9-12 | PostgreSQL, CDN, Load test | PG migration, CDN config, Load test results |

## 7.2 Phase 1 Details (Week 1-2)

- Fix IDOR vulnerability in 2FA endpoints by extracting userId from server-side session

- Remove client-controlled role assignment; implement admin approval workflow

- Replace all Math.random() usage with crypto.randomBytes() for cryptographic operations

- Implement Redis singleton pattern to eliminate connection-per-request overhead

- Create Zod validation schemas for all API endpoints accepting user input

## 7.3 Phase 2 Details (Week 3-4)

- Implement nonce-based Content Security Policy eliminating unsafe-inline and unsafe-eval

- Reduce JWT session duration from 30 days to 1 day with rolling refresh tokens

- Replace base64 'compression' with actual zlib/brotli implementation

- Unify password validation using centralized passwordPolicy module

## 7.4 Phase 3 Details (Week 5-6)

- Add compound database indexes for Product queries (status+isActive, categoryId+status)

- Implement selective cache-control headers by route type (static vs dynamic vs API)

- Standardize API response format using apiSuccess/apiError wrapper utilities

- Deploy Redis-backed distributed rate limiting for production scaling

## 7.5 Phase 4 Details (Week 7-8)

- Generate OpenAPI/Swagger documentation for all public endpoints

- Implement comprehensive error classification with proper HTTP status codes

- Expand E2E test coverage using Playwright for critical user journeys

- Add request ID tracing for distributed debugging capabilities

## 7.6 Phase 5 Details (Week 9-12)

- Execute PostgreSQL migration from SQLite with zero-downtime strategy

- Configure CDN (Cloudflare) with appropriate cache rules for static assets

- Conduct load testing targeting 1000 concurrent users with <200ms p95 response

- Set up comprehensive monitoring dashboards with alerting thresholds

# 8. Conclusions & Recommendations

The AlgeriaTrade B2B Platform demonstrates solid engineering fundamentals with a modern tech stack and comprehensive feature set. The primary risks concentrate in authentication security and caching infrastructure, both addressable with focused effort over the proposed 12-week timeline.

## 8.1 Immediate Priorities (This Week)

- Patch IDOR vulnerability in 2FA endpoints - exploitation risk is HIGH

- Remove role parameter from registration endpoint - privilege escalation possible

- Deploy Redis singleton - current implementation causes ~50-100ms latency per request

## 8.2 Success Metrics

| Metric | Current | Target |
| --- | --- | --- |
| Security Score | 6.5/10 | 8.5/10 |
| Performance Score | 82/100 | 91/100 |
| API Quality Score | 7.3/10 | 9/10 |
| Critical Vulnerabilities | 6 open | 0 open |
| Test Coverage | ~40% | >90% |

This report represents a comprehensive snapshot of platform health as of the audit date. Regular reassessment is recommended quarterly or after major feature releases to maintain security posture and performance standards.